## Slide 1: EP1000
Project-1-Planning

## Slide 2: Planning
Most important phase in your project
Decides your route and what you have to do
  Provides a plan for the next few weeks
  Decide on what equipment to use
  Allows for parallel work
You will always NOT have enough time
  Scope your project
  Don’t forget your documentation (25%)
  Do what you can, move on.

## Slide 3: Create an overview
Micro-controller
Display
Clock settings
Exact time-keeping
Pushbutton
Touch Sensor Remote control Keyboard
Software
RTC Clock module
Network time
Uno (testing)
Nano (implementation)
LCD (16x2)
TM1637 4-digit
Voice
Dot-matrix 7219
Words
Other Sensors
Temperature
Humidity
Light
Decide now!

## Slide 4: Decide ….why?
Affects your project
  Complexity of the project
  Components availability
  Software development
  Physical design of the project (25%)
Decide, based on
  Familiarity with components
  Available software and examples
  Available designs

## Slide 5: Time planning
Week | Time allocation | Purpose | 
1 | 4 hr | Get specifications, sizing Sketch project Draw design using Fusion 360 Documentation | Sketches, .F3D, specifications, measurements
2 | 4hr | Laser cut, 3D print design Start micro-controller testing Documentation | Lab work (closures?), start testing
3 | 4hr | Complete project test Start fitting Integration | Software development, testing, Integration
4 | 4hr | Integration of components Documentation Presentation slide, video | Integration, documentation, presentation

## Slide 6: Specifications
Get specification sheets on ALL items
  Example:
    Uno R3
    Nano
Get dimensions of ALL components
Do a mock-up of your project
  Use cardboard, paper, foam, scrap
  Size up the items, do not physically oversize, undersize
Sketch, measure proposed design

## Slide 7: Physical design
Sketch a design
Dimension your design
Decide what to
  Laser cut (flat surfaces, stacking, enclosures)
  3D Print (irregular shapes, moving parts, holders)
Make allowances
  for redos, mistakes
  lab closures, bookings, time/space allocation
  Over-exactness

## Slide 8: Physical Design
LCD 80x36
1637
40mm
60mm
80mm
180mm
100mm
80mm
Deciding on your components affects the size and shape of your physical system
Do a MOCK UP!

## Slide 9: Test vs Implementation
68.6 mm
53.3 mm
43.2 mm
17.8 mm
All testing to be done with the UNO board
Easy connections
USB & Power
Lots of examples
Easy testing!
All implementation to be done with the Nano board
Connections are there (same as UNO)
Mini-USB, No Power (except 5V)
Uses ATMega328 (same processor), so runs the same code
Need to solder wires/pins

## Slide 10: Other considerations
Pins vs Wires
  Pins need a mini-breadboard
  Wires need soldering (another skill?)
  May need multiple GND and Power
How to transfer code from UNO to Nano
Start, Stop, Pause buttons ?
Power considerations
  5V, GND
  Voltage regulation
  Power sockets (no USB connections)
  Indicators

## Slide 11: Implement a design
Design drawn using Fusion 360
Learn how to assemble parts for fittings
Vector/Raster graphics for decals, labels, artwork
Documentation
  Include all RAW files (.f3d, .jpg, .png)
  Record machine settings
  Write up your work

## Slide 12: EP1000
Project-1-Planning
End